## Slide 1: ACCESS
Alliance for California Computing Education for Students and Schools
Team 5
Scott Betts, Wilbur Chen, Kenny Pham, Kha Tran, Brianna Tu
Notes: Brianna

## Slide 2: Project Overview
Website for ACCESS
  Promote Computer Science education in California
  Change.org petition
Current website
  Not WordPress based
  Static
  Hard to maintain
Notes: Brianna

## Slide 3: Project Requirements
Make website easy for staff to update content
Make contact page more functional
Notes: Kenny

## Slide 4
Notes: Kenny

## Slide 5
Notes: Kenny

## Slide 6: Project Requirements
Make website responsive
Make website appealing and dynamic
Implement social media connectivity
Notes: Kenny

## Slide 7
Notes: Kenny

## Slide 8: Project Requirements
Use WordPress
Search Engine Optimization
Increase Change.org petition visibility
Notes: Kenny

## Slide 9
Notes: Kenny

## Slide 10: End Goal
Visually pleasing website
Responsive, interactive website
Change.org petition success
Content for students
SEO
WordPress-based
Well-documented and user-friendly
Notes: Wilbur

## Slide 11: Methods & Solutions
Usability Studies
  Stakeholder interviews
    Steering Committee Members
  Heuristic Evaluation & Cognitive Walkthrough
  Think-Aloud testing
Notes: Scott

## Slide 12: Schedule
Week 1-2:
Team forming and meeting client (Prof. Richardson)
Setup admin accounts on WordPress
Week 3:
Choose theme + pitch to client
Install the new template
Transferred existing content
Notes: Brianna

## Slide 13
Week 4:
Elicit detailed requirements from client
Create and incorporate social media
Get contact info for important stakeholders
Contact important stakeholders and set up interviews
Week 5:
Finish interviews with stakeholders
Incorporate initial design changes
Begin planning for usability testing
Notes: Scott

## Slide 14
Week 6-7:
Perform Usability Testing
  Cognitive Walkthrough
  Heuristic Evaluation
  Think-aloud Testing
Continue implementation
Notes: Kenny

## Slide 15
Week 8:
Meet with client, discuss current state of site, review testing feedback
Make changes accordingly
Finalize implementation
Contact ics.uci.edu webmaster for hosting details
Notes: Kenny

## Slide 16
Week 9:
Documentation for website
Create tutorial for ACCESS Staff
Prepare final presentation
Prepare Project Report
SEO
Week 10:
Deployment of finished product
Final presentation
Notes: wilbur

## Slide 17: Preview
http://access.ics.uci.edu
http://team5.kennypham.com
Notes: Kha

## Slide 18: Thank You!