## Slide 1: Team Engage
Byung Kim, Danny Magsalin, Kathleen Enverga, Linda Kwok

## Slide 2: Project Description
Redesign the Civic and Community Engagement website, along with the websites it is involved with.
  Why?
    Website outdated
    UCI is switching into Wordpress
    Bring exposure to Civic and Community engagement office!
Stakeholders
Professor Alfred Kobsa
Professor Gillian Hayes
Zahra Ahmed
Paula Garb
Darlene Esparza
Fernando Calderon
UCI current and prospective students

## Slide 3: Usability Problems
Usability problems
  Too much information
  Outdated information
  Confusing/inactive links
  Aesthetically unappealing
  Disunity between web pages
Proposed ideas
  Cut outdated/excess information
  Create links where users expect
  Cleaner format
  Present less information
  Switch to wordpress
Notes: BYUNG

## Slide 4: Usability Problems
http://www.due.uci.edu/engage/
  Usability problems with the website
    Frontpage has information dump
    Facebook and Twitter don’t do anything
    Broken links
http://www.due.uci.edu/engage/PastEvents.html
  Gallery photos are sorted by date but cannot navigate through dates
Engagement Minor
  http://www.due.uci.edu/engagement_minor/
    Outdated “Approved Electives” (Fall 2010)
Notes: Only a few of our requirements

## Slide 5: Civic & Community Engagement Resources
Notes: Page under construction for several years now.

## Slide 6: Methods
Interviews with stakeholders and users
  We already have the contact information for our main stakeholders. They will also help us get in contact with other stakeholders and students/users.
  Interview length: 15 minutes-20 minutes (location chosen by interviewee)
  Questions asked:
    What are some of the requirements you are looking for?
    What information will you be looking for when visiting the website?
    What would make the website more appealing?
Perform a needs analysis for websites
  Information Architecture
    Catalog what information we need for the new website

## Slide 7: Methods Continued
Attend “Engage UCI” on May 4, 2014
  Event that promotes community engagement and service collaborations
Phases:
  Interviews
    Talking to our stakeholders and getting our requirements and asking them our questions.
  Catalog/Collect Information
    We collect information that can be kept and update and add anything based on our stakeholders.
  Design Website
    Once we have enough information, we can design a website based on the given wordpress template. We’ll use wordpress and wireframe tools to create mock ups.
  User Testing
    We will give our design to our users to see how they experience and what they want improved.
  Refinement
    After bringing the design to our users, we can apply what we learned and their experiences into the design.
  Close
    Once our design is completed we close the project and deliver it to our customer/stakeholders.
Notes: Danny(everything up to the last 3 phases)
Kathleen
Engage uci: ‘Engage UCI’ to celebrate campus-community partnerships
Community organizations and UCI students, faculty and staff will celebrate research, teaching/learning and service collaborations at “Engage UCI.” The event includes a volunteer and internship fair linking students with community groups, as well as presentations about jointly conducted projects.

## Slide 8: Schedule
Week 4 4/20-4/26 | Initial presentation - Byung, Danny, Kathleen, Linda Catalogue information on website - Byung Organize into structured categories for website implementation Prepare and schedule interviews to determine user needs
Week 5 4/27-5/3 | Interview stakeholders on user needs - Danny Survey students on best way to draw more attention to the website - Kathleen Analyze wants and needs of stakeholders - Linda Begin plans for initial website construction
PHASE 1
Needs Analysis
Notes: The schedule is divided into 4 phases.
Phase 1 is dedicated to Needs Analysis
Week 4 revolves around cataloging information.
  The website is a very important resource to students
  Want to make sure that the site’s information is grouped in relevance to make whatever students are looking for is easily obtainable.
Week 5 dedicated to going more in-depth to the needs of the users.
  In this week want to present our catalogued information to the stakeholders for them to decide what they want to keep and what they do not want
  As well as asking stakeholders for any additional features they want to add.
  We also plan on surveying students to determine the best way to get the word out about the civic and community engagement website.

## Slide 9: Schedule
Week 6 5/4-5/10 | Create initial mock-up of website - Byung Schedule interviews as needed based on the needs of the construction of the website What new problems need to be addressed with stakeholders? Begin plans for usability testing - Danny What are our major concerns with the user performance of the website?
PHASE 2
Website Construction
Notes: Week 6 is dedicated to phase 2, which is website construction.
In this week we plan on creating a mockup and we will continuously build on it as the project goes on.
We also plan on scheduling interviews with stakeholders, as needed, to make sure we are on the right track.
We will also begin to figure out what aspects of the mockup we will need to focus on for usability testing.

## Slide 10: Schedule
Week 7 5/11-5/17 | Schedule interviews as needed based on the needs of the construction of the website Usability Testing - Kathleen, Linda Cognitive Walkthrough with stakeholders What are the newest concerns? Analyze results of Usability Testing What needs to be reworked? Organize and analyze results for pre-final presentation.
PHASE 3
User Testing
Notes: Week 7 is dedicated to Phase 3: User Testing.
We plan on beginning Usability Testing with stakeholders to discover what aspects of our mockup needs to be fixed.
By the end of week 7, we will analyze the results of the usability testing and update our progress as needed.
We will also begin organizing for our pre-final presentation.

## Slide 11: Schedule
Week 8 5/18-5/24 | Pre-final Presentation - Byung, Danny, Kathleen, Linda Present our current work. Rework the website as needed based on results of usability testing. Begin Project Report Organize our problems and resolutions - Linda
Week 9 5/25-5/31 | Continue Project Report Resolve any unfinished tasks.
Week 10 6/1-6/7 | Project Report Due Resolve any unfinished tasks.
Finals Week 6/8-6/14 | Final Presentation.
PHASE 4
Refinement and Completion
Notes: The final phase, phase 4, is dedicated to refinement and completion of the project.
By week 8 we hope to be able to present our current work, and rework the website as needed.
Week 9 and beyond is dedicated to refinement and the construction of the final report.
And hopefully by finals week we will be able to present our awesome work.

## Slide 12: Thank you!
Any questions?