## Slide 1: Pre-Final Progress Presentation Redesigning the 4 satellite websites of the UCI Center for Citizen Peacebuilding
Amy Nguyen, Cassandra Balbas, Judy Mak, Niko Daza, Tina Bui
Informatics 132 - Spring 2015

## Slide 2: Summary of Problems
For each of the 3-4 websites:
Broken or non-existent links
  Easily fixed, but poor pre-existing coding structure made job repetitive
Lack of graphics
  No logo or headers (except for SGP logo)
Lack of information
  Additional clients needed to be contacted
Lack of consolidation and consistency
  Multiple sites and blogs for the same information, lack of stable layout
Notes: Tina

## Slide 3: Methods
Usability Surveys, Heuristic Evaluation
Constant communication (GroupMe)
Set up meetings with other clients and with testers in addition to weekly meetings with client
Worked on sites in order
  First: most information available (SGP > OCPN > SCNP = EGP)
  Second: priority to client (OCPN > SGP > SCNP > EGP)
Notes: Tina

## Slide 4: Progress
Following our weekly timeline:
Students for Global Peace
  Completed landing page on UCI Peacebuilding website
  Completed Blogspot renovation
  Tested
Orange County Peacebuilders’ Network
  Revamping landing page on UCI Peacebuilding website
  Logo
Southern California Network for Peacebuilding
  Evaluated current state of website; gathering information
  Logo
Miscellaneous fixes to peacebuilding portal, per client request
  Revamped Gang Intervention, Peace Awards pages
Education for Global Peace
  Client wants to expand this into an independent project
  Volunteer, class credit, etc. opportunities for Summer or Fall quarter
Notes: Judy(?) This goes well with the SGP, OCPN, and SCNP slides, so whoever takes these slides should be someone whose other slide isn’t very info-heavy (or doesn’t have any other slides) -- Judy

## Slide 5: SGP
http://www.peacebuilding.uci.edu/programs/sgp/sgp.php

## Slide 6: OCPN
http://www.peacebuilding.uci.edu/programs/ocpn.php

## Slide 7: SCNP
http://www.peacebuilding.uci.edu/programs/scnp.php

## Slide 8: User Testing (SGP)
One session, SGP meeting
  Thursday, May 7th at 6:30pm at SBSG 1511; 8 testers
Methods
  Pre-/Post-Questionnaires, Guided Site Browsing, Tasks, Feedback
Sample Statistics/Quotations
  100% of users reported that they would use site again in future
  Average Usability Rating (1 - 5): 3.625
  Median Usability Rating (1-5): 4
  Most common complaint: simplicity
Compensation: Raffled 2 Gift Cards
Notes: Judy
Note: Add Median

## Slide 9: Insights
Editing sites
  Utilizing editor
  Fixing broken links: Taught by Heather
User testing helped pinpoint needed changes
  Importance of reducing number of clicks
  Having multiple versions of the site lead to confusion
  Humans are creatures of habit - they prefer layouts that are familiar (Google’s horizontal navigation bar)
Being involved in the organizations; genuinely wanting to help out the peacebuilding networks
Notes: Cassie

## Slide 10: Difficulties
Miscommunication
  Teammates
  Webmasters
  Paula
  Students
No information to work with
  Particularly for SCNP and OCPN
Scheduling conflicts
Testing
  Difficulties finding educators and peacebuilders to test
Notes: Amy

## Slide 11: Remaining Decisions
Fix broken links/minor layout issues
Still need to complete SCNP and OCPN
  Obtain missing information for SCNP and OCPN
The Education for Global Peace page
  Future Opportunities; contact Dr. Paula Garb
Notes: Niko

## Slide 12: Updated Timeline
Week 10 | Thursday, June 4 | Test OCPN page Write final report | OCPN Testers - Niko, Judy
Friday, June 5 | Meeting with SCNP Network Write final report | Tina, Niko, Judy, Cassie, Amy
Saturday, June 6 | Edit SCNP page Wrap up final report | SCNP Editors - Cassie, Amy, Tina
Notes: Niko

## Slide 13: Questions?
Special Thanks to:
Professor Paula Garb
Professor Alfred Kobsa
Monique (OCPN), Heather, Miriam (SGP)
SCNP Fellows (meeting this Friday)
Our test users at SGP